School of Computer Science & Engineering

Department of Computer Science & Application

WEEKLY PROGRESS REPORT

| Class & Semester: B.Tech CSE / Final Year (Sem VII/VIII) | Week No.: Week 1 Date: Week 1 (Aug 04 - Aug 09, 2025) |
| --- | --- |
| Project Title: Rankly.ai – AI-Powered Automated Recruitment Intelligence & ATS Platform |  |

Work Completed / Technical Tasks Executed:

- Conducted domain research and feasibility study on existing Applicant Tracking Systems (ATS) and identified key industry bottlenecks (keyword rejection bias, manual screening latency, lack of candidate feedback).

- Drafted comprehensive Software Requirements Specification (SRS), defining core functional modules for Recruiters, Candidates, and System Administrators.

- Designed high-level cloud architecture, defining communication protocols between Express REST API Gateway, Gemini AI Large Language Models, and Client Web Applications.

- Selected modern technology stack: Node.js/Express, Tailwind CSS, PostgreSQL/Prisma ORM, Google Gemini AI SDK, WebRTC, and Railway Cloud Deployment infrastructure.

Key Deliverables & Milestone Output: Approved System Architecture Diagram, SRS Document, and baseline project repository initialization.

Guide's Remark: Satisfactory progress. The technical implementation, database modeling, and AI modules align well with the project timeline.

| PRN No. | Name of Present Student | Signature |
| --- | --- | --- |
| 2103001 | Mayur Patil |  |

____________________                ____________________                ____________________
   Project Guide                              Project Coordinator                         Associate Dean, CSA

School of Computer Science & Engineering

Department of Computer Science & Application

WEEKLY PROGRESS REPORT

| Class & Semester: B.Tech CSE / Final Year (Sem VII/VIII) | Week No.: Week 2 Date: Week 2 (Aug 11 - Aug 16, 2025) |
| --- | --- |
| Project Title: Rankly.ai – AI-Powered Automated Recruitment Intelligence & ATS Platform |  |

Work Completed / Technical Tasks Executed:

- Engineered comprehensive relational database schema using Prisma ORM with PostgreSQL and SQLite fallback support.

- Modeled entities for Users (Candidates, Employers, Admins), Organizations, Job Postings, Candidate Resumes, Assessment Scores, OTP Tokens, and Activity Audit Logs.

- Configured Express backend server architecture, modular routing, error handling middleware, and request validation pipelines.

- Implemented secure JWT session management, bcrypt password hashing, CORS policies, and environment security configurations.

Key Deliverables & Milestone Output: Prisma database migrations executed, database seed scripts created, and base REST API authentication endpoints verified.

Guide's Remark: Satisfactory progress. The technical implementation, database modeling, and AI modules align well with the project timeline.

| PRN No. | Name of Present Student | Signature |
| --- | --- | --- |
| 2103001 | Mayur Patil |  |

____________________                ____________________                ____________________
   Project Guide                              Project Coordinator                         Associate Dean, CSA

School of Computer Science & Engineering

Department of Computer Science & Application

WEEKLY PROGRESS REPORT

| Class & Semester: B.Tech CSE / Final Year (Sem VII/VIII) | Week No.: Week 3 Date: Week 3 (Aug 18 - Aug 23, 2025) |
| --- | --- |
| Project Title: Rankly.ai – AI-Powered Automated Recruitment Intelligence & ATS Platform |  |

Work Completed / Technical Tasks Executed:

- Designed and implemented dual-persona sliding authentication UI with 3D card flip transitions and Magic UI animated luminous border beams.

- Built multi-tenant registration flows separating Candidate profiles from Enterprise Recruiter organization workspaces.

- Integrated Email OTP verification service with cryptographic token generation, expiration timers, and rate-limiting anti-abuse guards.

- Added Role-Based Access Control (RBAC) middleware to protect recruiter and candidate routes from unauthorized privilege escalation.

Key Deliverables & Milestone Output: Interactive login/registration interface deployed with verified OTP verification and secure session persistence.

Guide's Remark: Satisfactory progress. The technical implementation, database modeling, and AI modules align well with the project timeline.

| PRN No. | Name of Present Student | Signature |
| --- | --- | --- |
| 2103001 | Mayur Patil |  |

____________________                ____________________                ____________________
   Project Guide                              Project Coordinator                         Associate Dean, CSA

School of Computer Science & Engineering

Department of Computer Science & Application

WEEKLY PROGRESS REPORT

| Class & Semester: B.Tech CSE / Final Year (Sem VII/VIII) | Week No.: Week 4 Date: Week 4 (Aug 25 - Aug 30, 2025) |
| --- | --- |
| Project Title: Rankly.ai – AI-Powered Automated Recruitment Intelligence & ATS Platform |  |

Work Completed / Technical Tasks Executed:

- Integrated Logo.dev API (pk_EJiYI6zfSfSYg_x25fXJSg) to enable automatic, real-time company logo resolution by domain lookup and company name.

- Constructed Enterprise Recruiter Workspace dashboard including organization profile management, logo preview avatars, and team member invitations.

- Implemented ATS connector settings supporting Greenhouse, Workday, Lever, and Ashby integration presets.

- Created dynamic Job Requisition Creation and Management module with custom screening criteria and skill-weighting parameters.

Key Deliverables & Milestone Output: Fully functional Recruiter Workspace with live brand logo synchronization and job requisition posting capabilities.

Guide's Remark: Satisfactory progress. The technical implementation, database modeling, and AI modules align well with the project timeline.

| PRN No. | Name of Present Student | Signature |
| --- | --- | --- |
| 2103001 | Mayur Patil |  |

____________________                ____________________                ____________________
   Project Guide                              Project Coordinator                         Associate Dean, CSA

School of Computer Science & Engineering

Department of Computer Science & Application

WEEKLY PROGRESS REPORT

| Class & Semester: B.Tech CSE / Final Year (Sem VII/VIII) | Week No.: Week 5 Date: Week 5 (Sep 01 - Sep 06, 2025) |
| --- | --- |
| Project Title: Rankly.ai – AI-Powered Automated Recruitment Intelligence & ATS Platform |  |

Work Completed / Technical Tasks Executed:

- Developed candidate resume ingestion pipeline supporting multi-format document extraction (PDF, DOCX, TXT).

- Integrated Google Gemini AI LLM engine for structured semantic parsing of candidate experience, education, core competencies, and project impact.

- Formulated calibrated ATS scoring algorithm evaluating candidate-job description compatibility across technical skills, experience depth, and domain relevance.

- Engineered automated skill gap analysis engine that highlights missing qualifications and suggests targeted skill improvements.

Key Deliverables & Milestone Output: AI Resume Parsing Engine operational with sub-second extraction and multi-metric qualification match scoring.

Guide's Remark: Satisfactory progress. The technical implementation, database modeling, and AI modules align well with the project timeline.

| PRN No. | Name of Present Student | Signature |
| --- | --- | --- |
| 2103001 | Mayur Patil |  |

____________________                ____________________                ____________________
   Project Guide                              Project Coordinator                         Associate Dean, CSA

School of Computer Science & Engineering

Department of Computer Science & Application

WEEKLY PROGRESS REPORT

| Class & Semester: B.Tech CSE / Final Year (Sem VII/VIII) | Week No.: Week 6 Date: Week 6 (Sep 08 - Sep 13, 2025) |
| --- | --- |
| Project Title: Rankly.ai – AI-Powered Automated Recruitment Intelligence & ATS Platform |  |

Work Completed / Technical Tasks Executed:

- Architected interactive Candidate Career Portal and personalized ATS evaluation dashboard.

- Built visual breakdown charts for candidate scores (Technical Fit, Leadership, Communication, Experience Alignment).

- Designed compensation benchmarking widgets and recommended role match feeds based on candidate resume profiles.

- Implemented shareable verified candidate portfolio links and dynamic profile completeness progression bars.

Key Deliverables & Milestone Output: Interactive Candidate Portal with real-time score inspection, gap analysis insights, and job application tracking.

Guide's Remark: Satisfactory progress. The technical implementation, database modeling, and AI modules align well with the project timeline.

| PRN No. | Name of Present Student | Signature |
| --- | --- | --- |
| 2103001 | Mayur Patil |  |

____________________                ____________________                ____________________
   Project Guide                              Project Coordinator                         Associate Dean, CSA

School of Computer Science & Engineering

Department of Computer Science & Application

WEEKLY PROGRESS REPORT

| Class & Semester: B.Tech CSE / Final Year (Sem VII/VIII) | Week No.: Week 7 Date: Week 7 (Sep 15 - Sep 20, 2025) |
| --- | --- |
| Project Title: Rankly.ai – AI-Powered Automated Recruitment Intelligence & ATS Platform |  |

Work Completed / Technical Tasks Executed:

- Built real-time AI Mock Interview Room leveraging WebRTC camera/microphone streams and speech recognition APIs.

- Programmed dynamic question generation model in Gemini AI that generates contextual technical and behavioral interview questions tailored to specific job postings.

- Implemented real-time speech-to-text transcription and response latency measurement.

- Engineered multi-modal interview evaluation model scoring answer depth, clarity, confidence, and keyword accuracy.

Key Deliverables & Milestone Output: Interactive AI Video/Audio Interview simulation room with automated post-interview scoring and feedback generation.

Guide's Remark: Satisfactory progress. The technical implementation, database modeling, and AI modules align well with the project timeline.

| PRN No. | Name of Present Student | Signature |
| --- | --- | --- |
| 2103001 | Mayur Patil |  |

____________________                ____________________                ____________________
   Project Guide                              Project Coordinator                         Associate Dean, CSA

School of Computer Science & Engineering

Department of Computer Science & Application

WEEKLY PROGRESS REPORT

| Class & Semester: B.Tech CSE / Final Year (Sem VII/VIII) | Week No.: Week 8 Date: Week 8 (Sep 22 - Sep 27, 2025) |
| --- | --- |
| Project Title: Rankly.ai – AI-Powered Automated Recruitment Intelligence & ATS Platform |  |

Work Completed / Technical Tasks Executed:

- Engineered Universal Dark Mode Engine across 100% of application components (Obsidian #0B0D14 canvas, #12141F glass cards, #5B998C emerald glows, and #D95D39 terracotta accents).

- Implemented Iconly Pro SVG geometric Sun/Moon theme toggles with smooth spring-scale micro-animations.

- Integrated Finsweet Lottie CTA Button click ripple burst micro-interaction engine across all interactive buttons.

- Added UI Ball (ldrs) custom web-component loaders (<l-ring>, <l-quantum>, <l-waveform>) for seamless asynchronous states.

Key Deliverables & Milestone Output: Flawless Universal Dark/Light Theme system with responsive motion physics and zero visual artifacts.

Guide's Remark: Satisfactory progress. The technical implementation, database modeling, and AI modules align well with the project timeline.

| PRN No. | Name of Present Student | Signature |
| --- | --- | --- |
| 2103001 | Mayur Patil |  |

____________________                ____________________                ____________________
   Project Guide                              Project Coordinator                         Associate Dean, CSA

School of Computer Science & Engineering

Department of Computer Science & Application

WEEKLY PROGRESS REPORT

| Class & Semester: B.Tech CSE / Final Year (Sem VII/VIII) | Week No.: Week 9 Date: Week 9 (Sep 29 - Oct 04, 2025) |
| --- | --- |
| Project Title: Rankly.ai – AI-Powered Automated Recruitment Intelligence & ATS Platform |  |

Work Completed / Technical Tasks Executed:

- Engineered Multi-Dimensional Candidate Ranking Algorithms aggregating resume match score, AI interview rating, domain seniority, and skill certifications.

- Developed Recruiter Evaluation Matrix featuring interactive candidate comparative leaderboards and custom metric weighting sliders.

- Implemented quick candidate stage transitions (Screening, Interviewing, Shortlisted, Offered, Rejected) with bulk action support.

- Created automated candidate dossier export engine generating comprehensive PDF evaluation summaries for hiring managers.

Key Deliverables & Milestone Output: Comparative Recruiter Evaluation Matrix with real-time candidate ranking leaderboards and exportable candidate dossiers.

Guide's Remark: Satisfactory progress. The technical implementation, database modeling, and AI modules align well with the project timeline.

| PRN No. | Name of Present Student | Signature |
| --- | --- | --- |
| 2103001 | Mayur Patil |  |

____________________                ____________________                ____________________
   Project Guide                              Project Coordinator                         Associate Dean, CSA

School of Computer Science & Engineering

Department of Computer Science & Application

WEEKLY PROGRESS REPORT

| Class & Semester: B.Tech CSE / Final Year (Sem VII/VIII) | Week No.: Week 10 Date: Week 10 (Oct 06 - Oct 11, 2025) |
| --- | --- |
| Project Title: Rankly.ai – AI-Powered Automated Recruitment Intelligence & ATS Platform |  |

Work Completed / Technical Tasks Executed:

- Developed secure webhook dispatcher and receiver architecture for bi-directional synchronization with external ATS platforms.

- Engineered automated multi-channel notification engine (email dispatch, SMS alerts, and in-app interactive toast notifications).

- Integrated real-time WebSocket communication layer for instant candidate status updates and interview notifications.

- Created activity audit log system recording recruiter evaluations, candidate submissions, and administrative changes.

Key Deliverables & Milestone Output: Automated candidate communication system and real-time event streaming across recruiter and candidate workspaces.

Guide's Remark: Satisfactory progress. The technical implementation, database modeling, and AI modules align well with the project timeline.

| PRN No. | Name of Present Student | Signature |
| --- | --- | --- |
| 2103001 | Mayur Patil |  |

____________________                ____________________                ____________________
   Project Guide                              Project Coordinator                         Associate Dean, CSA

School of Computer Science & Engineering

Department of Computer Science & Application

WEEKLY PROGRESS REPORT

| Class & Semester: B.Tech CSE / Final Year (Sem VII/VIII) | Week No.: Week 11 Date: Week 11 (Oct 13 - Oct 18, 2025) |
| --- | --- |
| Project Title: Rankly.ai – AI-Powered Automated Recruitment Intelligence & ATS Platform |  |

Work Completed / Technical Tasks Executed:

- Conducted rigorous end-to-end security audit: sanitized input payloads to prevent XSS, parameterized all SQL/Prisma queries against SQL injection, and verified CSRF/CORS rules.

- Executed performance optimization and Lighthouse audits, optimizing Core Web Vitals (LCP < 1.2s, CLS < 0.05, INP < 100ms).

- Performed cross-browser compatibility testing across Chrome, Firefox, Safari, Edge, and mobile responsive viewports.

- Conducted automated unit, integration, and user acceptance testing (UAT) across candidate and recruiter workflows.

Key Deliverables & Milestone Output: Security verification report, zero critical vulnerabilities, 95+ Lighthouse performance score, and responsive layout across all devices.

Guide's Remark: Satisfactory progress. The technical implementation, database modeling, and AI modules align well with the project timeline.

| PRN No. | Name of Present Student | Signature |
| --- | --- | --- |
| 2103001 | Mayur Patil |  |

____________________                ____________________                ____________________
   Project Guide                              Project Coordinator                         Associate Dean, CSA

School of Computer Science & Engineering

Department of Computer Science & Application

WEEKLY PROGRESS REPORT

| Class & Semester: B.Tech CSE / Final Year (Sem VII/VIII) | Week No.: Week 12 Date: Week 12 (Oct 20 - Oct 25, 2025) |
| --- | --- |
| Project Title: Rankly.ai – AI-Powered Automated Recruitment Intelligence & ATS Platform |  |

Work Completed / Technical Tasks Executed:

- Configured automated production deployment pipeline on Railway Cloud infrastructure with GitHub Actions CI/CD workflows.

- Implemented live uptime health check endpoint (/api/health) and low-latency network ping service (/ping).

- Finalized project documentation: System Architecture Manual, API Endpoint Documentation, Database ER Diagrams, and User Guides.

- Conducted final project demonstration, successfully showcasing AI Resume Parsing, Logo.dev Integration, Live AI Interview Room, and Universal Dark Theme.

Key Deliverables & Milestone Output: Project live in production at https://rankly-ai-production.up.railway.app with 100% features delivered and verified.

Guide's Remark: Satisfactory progress. The technical implementation, database modeling, and AI modules align well with the project timeline.

| PRN No. | Name of Present Student | Signature |
| --- | --- | --- |
| 2103001 | Mayur Patil |  |

____________________                ____________________                ____________________
   Project Guide                              Project Coordinator                         Associate Dean, CSA